CS 401 Software Engineering

Joel Cambronero

Alma Silva

Bryce Boyle

Preliminary Schedule

|  |  |
| --- | --- |
| Time Period | Goal |
| Week 3 & 4  Starts: 2/4/20  Ends: 2/18/20 | Complete Message Object |
| Week 5 & 6  Starts: 2/18/20  Ends: 3/3/20 | Complete Client Object |
| Week 7 & 8  Starts: 3/3/20  Ends: 3/17/20 | Complete Server Object |
| Week 9 & 10  Starts: 3/17/20  Ends: 3/31/20 | Complete Data Base Object |
| Week 11 & 12  Starts: 3/31/20  Ends: 4/14/20 | Complete User (GUI) Object |
| Week 12 & 13  Starts: 4/14/20  Ends: 4/28/20 | Complete Chat Room Object |
| Week 14 & 15  Starts: 4/28/20  Ends: 5/12/20 | -Test the entire project  - Finish up details  -Preparation for presentation |